**ICT ADVANCED PROJECT AGREEMENT**

**This Agreement for CP5046 / CP5047 ICT Advanced Project (the “Agreement”) is signed between:**

**Musharraf Saeed, Mohitkumar Nayak, Bhavishaben Abhishek Patel, Ranjeet Kaur (the "Developers")**

**James Cook University Brisbane, 349 Queen Street Brisbane, Queensland**

**AND**

**Middle Road Village Seafood Take Away represented by Ruth Gomes (the "Client")**

**Shop No 11 Middle Road Village Boronia Heights**

**The Agreement governs the rules between the Client and the Developers regarding the project to be developed as academic subject at James Cook University Brisbane.**

1. **PROJECT DESCRIPTION AND GOALS**

**It’s a Seafood Take away shop which is located in Boronia Heights which provides seafood and some other fast food products to the customers with best quality and the owner of seafood want to increase their business by advertising and wants to introduce online order booking to safe the customer timings. Also customer can get discount and know about all the available and upcoming products information products. In this way customer can easily get all the information about shop any time.**

**Finally, our main aim is to provide and satisfy all need which our client wants and produce best result for them.**

1. **DELIVERABLES**

**We have to deliver online working website as well as coding and all the paper works.**

1. **APPROACH TO DEVELOPMENT**

**a) This project has the timeframe between the 14th of March 2016 and 30th of June 2016 to be completed and is subject to the trimester structure corresponding to Study Periods 22 and 23 2016 from James Cook University Brisbane.**

**b) The approach taken for project implementation is dictated by the corresponding Subject Outline and is based on Agile methodologies: The First Iteration will be dedicated to gathering requirements and project planning; the Second Iteration will be dedicated to implementing the highest priority requirements leading to Alpha Release. Similarly, the Third Iteration will lead to Beta release and The Fourth Iteration to the Final release.**

**c) Between releases, the Developers will seek the Client’s feedback on the implemented requirements and will revisit the requirements to be further developed. It is envisaged that the Client will give timely feedback on the Developers’ work and will allow the necessary time for meetings and discussions. The Developers and the Client will negotiate on the requirements to be developed considering the time constraint.**

**d) For educational purposes, the Developers might be asked to implement a series of requirements that the Client does not need. In this case, the Developers will remove these features from the project releases that will be delivered to the Client.**

**e) Project release data and content (for example content of About us, FAQ, Policy, Disclaimer etc) is to be provided by the Client and it is not part of the development process. The Developers can contribute with data and content for testing purposes.**

**f) The developing environment is to be configured by the Developers using resources provided by James Cook University Brisbane. If the implementation requires the use of software which is not freely available, the Client should provide access to it.**

**g) The Developers are responsible of code backup for the whole duration of the project. After the project’s termination, operations such as backup, updates or content changes are the responsibility of the Client.**

**h) For marking purposes only, the Developers will submit copies of the Project Source Code after each release.**

1. **TIMELINE AND PROJECT REQUIREMENTS**

****

1. **BUDGET**

**a) The deliverables are offered free of charge by the James Cook University Brisbane to the Client through the work of the Developers. The Client may request the implementation of requirements that are excluded from the list above, but this is subject to payment as further negotiated.**

**b) Any third party resources which are not freely available, such as templates, images, SSL certificates, licenses, etc are to be purchased and delivered by the Client.**

1. **INTELLECTUAL PROPERTY**

**a) Any idea or deliverable emerged during the implementation of this project becomes Intellectual Property of the Client. This applies to all development iterations.**

**b) Third party resources used (templates, themes, Google Maps etc.) are subject to the Terms and Conditions of their Owner.**

**7. PROJECT COMMENCEMENT**

**This agreement was signed today, 28th July 2016, between the two parties, leading to the project's**

**Commencement:**

**Developers Client**



**Musharaaf saeed**

**Bhavishaben Patel**

** Ranjeet Kaur Ruth Gomes**

**Mohit Kumar Nayak**

**Signature Signature**

****